## Slide 1: Project Manager Competencies: Soft Skills are the Hard Part !
Dr. Steve Leybourne Ph.D

## Slide 2: Today is about…
Competencies…
the measurable or observable knowledge, skills, abilities, and behaviors (KSABs) critical to successful job performance (US Gov)
Three types:
  Knowledge Competencies
  Skill and Ability Competencies
  Behavioral Competencies
what people need to be successful in their jobs

## Slide 3
Some adjustment to ’fit’ with PM

## Slide 4: PM Competencies… From PMI Competency Development Framework
According to PMI, project manager competency consists of three separate dimensions:
Knowledge – what a project manager knows about the application of processes, tools and techniques in project activities
Performance – how a project manager applies project management knowledge to meet project requirements
Personal – how a project manager behaves when performing activities in a project environment
In order to be recognized as fully competent, a project manager must satisfy each of these three dimensions.

## Slide 5: PM Competencies…
‘Soft’ Skills…
Behavioral Stuff…
  So – can we ‘define’ these Soft Skills ???
‘Hard’ Skills…
Tools & Techniques…
  ‘Vocabulary’
  Scheduling
  Work Breakdown
  ‘Formalized’ Progress Tracking
  Earned Value
  Risk Identification & Management
  Etc…

## Slide 7
There is no ‘magic’ involved…
BUT…

## Slide 8
We just need
to develop
‘Soft Skills’ COMPETENCIES

## Slide 9: PM Competencies…
‘Soft’ Skills…
Behavioral Stuff…
  So – what are these ‘Soft’ Skills ???
‘Hard’ Skills…
Tools & Techniques…
  ‘Vocabulary’
  Scheduling
  Work Breakdown
  ‘Formalized’ Progress Tracking
  Earned Value
  Risk Identification & Management
  Etc…
Any Opinions

## Slide 16: And…
With the shift away from ‘process’ and towards ‘behaviors’, the Manager needs to be good at this ‘behavioural’ stuff…
Working out what makes people ‘deliver’, involving links with motivation, commitment, trust… And other ‘soft’ skills…

## Slide 17: Links with…
The Social Construction of Reality
Differently constructed understandings based on our:
  Values
  Norms
  Knowledge Base
  Culture
  Organizational Expectation Etc…

## Slide 18: Skills ‘Portfolios’…
Charles Handy’s ideas about a personal ‘portfolio’ of skills that are transferable
‘Soft’ skills are essentially transferable to other industries and domains

## Slide 19: LEADERSHIP…
And of course… This all feeds into…

## Slide 20: Because…
We use soft skills to:
Persuade…
Cajole…
Encourage…
Communicate…
Convince…
AND
To get ‘people’ to deliver for us !!!

## Slide 21: Remember… ‘Delivery’ is…
What PMs do…
It is achieved by ‘people’…
It is full of ‘unforeseen’ issues…
It requires flexibility…
AND
The requirements change…

## Slide 22: New Skills required by the Manager
Which leads us to…

## Slide 23: So – what are these skills ???
Creativity – new ideas about ways to carry out tasks and activities
Intuition – ‘following your ‘gut feeling’ for what will work in a given situation
Adaptation – of previously successful actions and interventions to new situations
Innovation – new and novel applications of creative ideas
Application of Prior Learning – re-using good stuff that worked in the past (and avoiding stuff that didn’t)

## Slide 24: Links with Improvised Work
These new skills are all linked with the theory that underpins Organizational improvisation – which experienced Managers use constantly

## Slide 25: So… Are we talking about… the Manager as…
Or Maybe…

## Slide 26: Back to… Competencies…
Knowledge – what a project manager knows about the application of processes, tools and techniques in project activities
Performance – how a project manager applies project management knowledge to meet project requirements
Personal – how a project manager behaves when performing activities in a project environment
Lets talk about this…

## Slide 27: Knowledge
We can ‘learn’ this…
It is what you are doing now…
From
  Books; Seminars; Webinars; etc.
  Study – formal and informal
  Earning Qualifications… PMP
Also gained through ‘doing’ – ‘Experiential Learning’

## Slide 28: Performance
We are talking about ‘application’ of learning and knowledge here…
For Project Managers this may be ‘domain specific’…
  Different knowledge base for different project types
  Construction PM is different to Software Development PM
Experience is important here…

## Slide 29: Personal
This is about how you ‘Behave’ in your role…
Personal Ethics, informed by:
  Upbringing (Values; Norms of Behavior; Etc.)
  Education
  Culture
  Personal knowledge base
‘Empathy With’ and ‘Respect For’ others…
Emotional Intelligence…

## Slide 30: Competencies within ‘Changing’ Organizations…
I would like to finish with…

## Slide 31
Traditional ‘Silo-based’ Organization

## Slide 32
Overlapping roles in the Organization

## Slide 33
Multi-skilled PMs are suited to this